Report No. 2

Project Title: National Networked Digital Library, Indonesia

CCOHS File: 001.1.2

## STATEMENT OF ESTIMATED EXPENSES

## For the Period (1) From 25th November 2001 to 24th July 2002

In IDR

| Budget Heading | Budget | Estd Expenses | Estd Variance | Explanation |
| --- | --- | --- | --- | --- |
| SALARIES |  |  |  |  |
|  | 1 | Project Leader | 18,000,000.00 | 18,000,000.00 | - | Salaries for 14 months |
|  | 2 | Classification Coord | 5,400,000.00 | 5,400,000.00 | - | For 5 man-month |
|  | 3 | App dev coord | 7,200,000.00 | 7,200,000.00 | - |  |
|  | 4 | System Engineer |  | 12,500,000.00 | (12,500,000.00) | Add 2 programmers (5 mos) to improve GDL 4.0 Engine |
|  | 5 | Technical Support |  | - | - |  |
|  | 6 | Secretary | 3,600,000.00 | 3,600,000.00 | - |  |
|  |  | Sub total | 34,200,000.00 | 34,200,000.00 | - |  |
| RESEARCH EXPENSES |  |  |  |  |
|  | 1 | Data conversion fee | - | - | - |  |
|  | 2 | Local travel for PL | 320,000.00 | 2,400,000.00 | (2,080,000.00) | Estd: need 7 times more local travel |
|  | 3 | Brochures | 1,000,000.00 | 1,000,000.00 | - |  |
|  | 4 | Meeting/discussion | 2,800,000.00 | 2,800,000.00 | - |  |
|  | 5 | Seminar and workshop | 10,000,000.00 | 10,000,000.00 | - | 3rd seminar and workshop |
|  | 6 | CD-ROM Dissemination | - | - | - |  |
|  | 7 | Poster | 1,000,000.00 | 1,000,000.00 | - |  |
|  | 8 | Consumable Goods | 4,000,000.00 | 4,000,000.00 | - |  |
|  |  | Sub total | 19,120,000.00 | 21,200,000.00 | (2,080,000.00) |  |

| CAPITAL EQUIPMENT |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | Sub total | - | - | - |  |
|  |  |  |  |  | - |  |
|  |  | Total | 53,320,000.00 | 67,900,000.00 | (14,580,000.00) |  |

Submitted by:  Ismail Fahmi, ST								Yanti Listiani M

Project Leader								 CNRG’s Finance Officer